Ben Heney
Willem Shattuck
REPORT 2

Progress
Ben
Methods for accessing the TwelveData API and obtaining securities information have been implemented. The TwelveData class is an implementation of the APIWrapper interface. The goal was to make the StockWatch website extensible by loosely coupling the API provider to the website’s backend. This way, different providers can be used as needed.
Simple unit testing for the TwelveData class is also in place.

The design of the Stock Watch API was also considered, but with so few of the models implemented, it made little sense to begin implementing this functionality so early. Normally, outlining the API would be a great roadmap for building the website, but Django has a model-based API framework. In this case it will be best to build out the rest of the site, then build the API on top of it. Documentation for the Django API framework can be found here: https://www.django-rest-framework.org/

In the coming week (due by 4/22), the core functionality of the site will need to be built. Specifically, the Queue of securities that need to be updated, the “next refresh” times, and the Dashboard view will need to be written. This will likely mean developing classes for Queue, Stock, User, and Dashboard.

Willem

ERD